Acceptance Testing UAT Execution & Report Submission

| Date | 14 October 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Vehicle Insurance Management |
| Maximum Marks | 4 Marks |

Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the Vehicle Insurance Management project at the time of release to User Acceptance Testing (UAT). The UAT ensures that the ServiceNow – based workflows for registration, policy management, claim processing, fraud detection, and notifications meet customer expectations and business requirements.

Defect Analysis

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 5 | 3 | 2 | 2 | 12 |
| Duplicate | 1 | 0 | 2 | 0 | 3 |
| External | 2 | 1 | 0 | 1 | 4 |
| Fixed | 8 | 4 | 3 | 10 | 25 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Skipped | 0 | 0 | 1 | 1 | 2 |
| Won’t Fix | 0 | 2 | 1 | 1 | 4 |
| Totals | 16 | 10 | 10 | 15 | 51 |

Test Case Analysis

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Registration & Login | 10 | 0 | 1 | 9 |
| Policy Management | 20 | 0 | 2 | 18 |
| Claim Processing | 25 | 0 | 3 | 22 |
| Fraud Detection | 8 | 0 | 1 | 7 |
| Notifications | 6 | 0 | 0 | 6 |
| Security | 5 | 0 | 0 | 5 |
| Admin Dashboard | 12 | 0 | 1 | 11 |
| Totals | 86 | 0 | 8 | 78 |