Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 13 October 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Vehicle Insurance Management |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement | User story number | User Story | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | G. Rama Kousalya |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a confirmation email once I have registered for the application. | 1 | High | G. Rama Kousalya |
| Sprint-1 | Registration | USN-3 | As a user, I can register for the application through Gmail. | 2 | Medium | G. Rama Kousalya |
| Sprint-1 | Registration | USN-4 | As a user, I can register for the application through Gmail. | 2 | Medium | G. Rama Kousalya |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password. | 1 | High | G. Rama Kousalya |
| Sprint-2 | Policy Management | USN-6 | As a user, I can view, create, and renew my vehicle insurance policy. | 3 | High | G. Rama Kousalya |
| Sprint-2 | Claim Processing | USN-7 | As a user, I can submit a claim with accident details and upload documents. | 3 | High | G. Rama Kousalya |
| Sprint-3 | Claim Verification | USN-8 | As an agent, I can verify claim details using AI-based fraud detection. | 3 | Medium | G. Rama Kousalya |
| Sprint-3 | Chatbot Assistance | USN-9 | As a user, I can interact with a chatbot for FAQs and claim guidance. | 2 | Medium | G. Rama Kousalya |
| Sprint-4 | Admin Dashboard | USN-10 | As an admin, I can view analytics and manage users and claims. | 3 | High | G. Rama Kousalya |
| Sprint-4 | Notifications | USN-11 | As a user, I can receive email/SMS updates for claim status and policy renewal. | 2 | Medium | G. Rama Kousalya |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint – 1 | 20 | 6 Days | 15 sep 2026 | 22 sep 2026 | 20 | 22 sep 2026 |
| Sprint – 2 | 20 | 6 Days | 24 sep 2026 | 30 sep 2026 | 18 | 30 sep 2026 |
| Sprint – 3 | 20 | 6 Days | 01 oct 2026 | 10 oct 2026 | 19 | 10 oct 2026 |
| Sprint – 4 | 20 | 6 Days | 11 oct 2026 | 15 oct 2026 | 18 | 15 oct 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts